## Slide 2: Agile Adaptations: Tailoring Proposal Best Practices to Small Teams and Quick Turn Arounds
Gwyne Taylor Consulting, LLC
Notes: 30 seconds
Hi I’m Gwyne Taylor.
I’ve been in Business Development since 2007. I’ve worked at some of the biggest companies and some very small companies. I’ve been a BD , Capture and Proposal Manager and Director of Bid and Proposal Operations. Many of you have much more experience than I do.
But I’m here to share some of things I’ve learned or taught myself along the way to make sure I could produce a compliant and hopefully compelling proposal even when I’m on a short time or I have too few resources.

## Slide 3: To guide proposal directors and managers in modifying proposal best practices and processes for smaller organizations or quick turnaround task orders, ensuring accountability, efficiency, and success in the dynamic federal contracting environment.
Objective:
Notes: When we leave here today, I hope you’ll have a few tools make your life easier
You’ll remember what you already know -
  That we don’t use tools and processes for their own sake, we use them to help us win.
And Gwyne gave you permission to make some changes and be firm.

## Slide 4: Brief Overview of Standard Proposal Processes

## Slide 5
Notes: :30 seconds
You’ve all seen this or something like this.
I’m assuming you all know the by the book best practices.
APMP has outstanding resources for members on their website
  Body of Knowledge
  Templates
This is absolutely foundational to Proposal Management
Defining vocabulary for the industry.
But that’s not always realistic because you don’t always have the time or people.
CHANGE SLIDE

## Slide 6: Why that doesn’t work in every environment? We aren’t all the same!
Notes: :15 Seconds
Don’t get me wrong. I love me a good process.
I’m a lean six sigma black belt.
I have never met a process I didn’t want to improve.
But it takes time and resources . And we don’t always have that.
We aren’t all the same. To illustrate that, Iet me introduce you to THREE company types based on famous TV and Movie characters.
CHANGE SLIDE

## Slide 7
Largest federal contractors
Full suite of internal resource
Business Development powerful
Process driven
Sometimes led by the devil
Miranda Priestly
Notes: Miranda Priestly, the Devil in Prada, represents the largest federal contractors
Full suite of internal resources. And technologies
Business Develop Department. Drive the Capture and Proposal Strategy – not the Program Managers
In this environment you have to comply with the processes.
  ISO Certified
  By the book – 3 inch binder of SOPs
Sometimes led by the devil.
One time, my Miranda Priestly came into a SCIF on a classified bid.
  2pm before the proposal They decided they didn’t like the color of an icon. Made us change it..
  Graphic artist outside redid the icon emailed it
  Back into the SCIF and back to the printer….MAKE THE NOICE.
  Out of the SCIF, back into the SCIF.
  2 in the morning we finished wrapping the submission in paper and two cars with two copies started driving.
NO ONE WILL WIN/or Lose over that.

## Slide 8: Harvey Specter
Well established, reputable mid-sized companies
In-house technical expertise
Program VPs have lots of control
Outsources most proposal resources
Notes: :35 Seconds
Harvey Specter from “Suits” represents well established, reputable mid-sized companies with in-house technical expertise
Maybe have a couple of bid IDIQs and wins lots of Task Orders within a niche like Peacekeeper training but struggling to break into adjacent markets.
Program Business Development may be at odds
Harvey, let’s say the VP of BD is neither a technical expert nor a Proposal Professional. But wicked smart.
They play a little fast and lose with the proposal process.
They assign themselves writing assignments and not do them, and you’ll end up cleaning up the mess in the end.
Lots of VPs no staff.
Just in time proposal help but drives off Proposal Managers
The key here is to harness his smarts early and use guardrails/

## Slide 9: Leslie Knope
Small growing company
Limited Proposal Understanding and resources
Has to be creative in looking for ways to get the proposal done without a big budget.
Notes: Leslie Knope from “Parks and Recreation” represents small enthusiastic growing company.
Maybe they were an 8(a) with an invention or specialized service who started out with lots of direct award work.
Or they won a Single Award IDIQ where there is lots of give and take with the USG
They have grown up thinking work was easy to get.
But now they have to start competing for work.
  They don’t have the proposal expertise,
  They have narrow SME resources, and
  Now they are trying produce compliant proposals with too few resources
  They may have gotten tossed a couple of times for not being compliant.
They want to hire resources but they can’t get past sticker shock.
May hire someone with no formal proposal training.

## Slide 10: “Fair is not when everyone gets the same thing, it's when everyone gets what they need.”
Notes: My philosophy in parentlng and proposal management.
“FAIR is not when everyone gets the same thing, it's that everyone gets what they need.”
One size never fits all.
A Proposal Manager or Director is a facilitator that brings the tools and permissions, doing what they can to get a win. You are the guide/leader/Expert

## Slide 11: Identifying and Retaining Key Proposal Processes What are the critical few things you must do?
Communicate
Capture Plan
Proposal Preparation
Section L&M agreement
Annotated Outline
Tracker
Status Updates
Compliance Review
Story Review
Corporate Sign off
Notes: 1 minute
Whether you have 48 hours or 48 days , 5- or -500 pages , 2 –or 22 people for your for your proposal there a few critical things you have to do. What are the essential few you cannot do without?)
Communicate
Have a plan – you can check in with the one other person everyday so they know what you’re up to and can pick up if something happens
USE Collaborative Platforms for Remote Teams so everyone can SEE the status
Tactical Capture - You have to have this before you write.
What’s your story?
What’s your approach?
What’s the sell.?
Proposal Preparation – Take the time to plan before you or the team moves out.
Build the MASTER working documents
Locate reuse material
Engage additional or outside resources.
Section L&M Agreement– we’ll walk through how to do it. In a minute.
But you need to have agreement BEFORE you start writing. You don’t want someone telling you to change the outline at the first or second content review.
Detailed Outline as a Checklist- This is your TRUTH CONTROL BOOK
First compliance check. - any changes to the proposal are kept track here. The Master working documents are reflect this outline.
Hold Status Reviews-Status Updates – Stand ups, tag ups whatever
Compliance Review-Pink Team or Red Team 0whatever you call it you have to have someone go through your Master Working Proposal and make sure it hits all Section L requirements
Story Review – I’m deliberately not calling this a specific color review because that evokes a specific definition. But you must have a content review sometime in the process.
Corporate Sign Off ; Someone within the company with authority has to give the ok before you hit send.

## Slide 12: Case Study – Capture Message Plan (Sec L & M)
What are they asking?
Why are they asking?
What is your message?
Notes: 2mins
Sometimes a Capture Manager throws the plan over the fence and says good luck. -
  My experience is that the capture ideas may be good but they don’t fit into the Section L Requirements.
The worst thing is when wrtiters have gone down a path and you get to an outline or draft review and people start arguing about whether you are answering the question correctly.
Often general and ambiguous language in the RFP. Or sometimes people don’t look at Section L and M
Whether on white board, flip chart, slides, make sure everyone agrees on these three questions at the heading
TAKES STRONG FACILITATiION SKILLS - IF YOU CAN’t THEN GET SOMEONE WHO CAN> - STEERING>
Or subheading level that makes sense… where you need a solution.
A KEY to the success of this is making sure that the person with VETO power is in the discussion and that they adjudicate disagreements right there and you as the proposal manager document that.
Use a basic word doc and share screen. Ask everyone to use their cameras/ Definitely record the meeting.

## Slide 13: Streamlining and Modifying Processes for Smaller Teams or Quick Turnarounds
Notes: Streamlining and Modifying Processes for Smaller teams and Quick Turnaround
LEAN – Later today Lean Process Management
You don’t own the company and may not be able to change company or client’s
Process Capacity - Throughput
Process Capability – expertise
But you can take steps to increase your own .

## Slide 14: This NOT That

## Slide 15: Document Control
This
Not That
Notes: You can insist that people use the collaboration feature on SharePoint
NEVER download a document .
I broke my own rule a week ago.
Oral Presentation – downloaded to work on the plane. Promised to up load by 10 am.
Uploaded the unchanged copy. Down load worked on the plane arrived and uploaded his changes except he uploaded the download and no changes.
we lost 6 hours of editing and polishing time.
NO WORKING OFF-LINE.
IF I CAN”T SEE IT IT DOESN”T Exist.

## Slide 16: Review Input
This
Not That
Notes: Documents and changes to documents can’t be emailed .
They have to be made in the document.
You don’t have time to consolidate emails.
Things fall through the cracks. In consistencies.

## Slide 17
This Photo by Unknown Author is licensed under CC BY-NC
Excel vs. PowerPoint
This
Not That
Notes: If you’re a Leslie Knope company, Use an excel sheet like this one. It keeps a log of tasks or issues for every day. And the tag up can be more of a working session. Because everyone is involved.
If you Miranda Priestly company – You may have to build a standup slide deck, but you can use the excel file to compile the information and copy to the slides
And if you work in a Harvey Spector company Heaven help you. No really, keeps it as concise as possible - he’s impatient and might snap at you. But make sure the top person knows the hiccups and problems.

## Slide 18: Tables vs. Graphics
This
Not That
Notes: Rather than transition plans in graphics - use a table. COMPLIANCE FIRST.
It’s not as pretty – no doubt about it. But it is compliant. You can do it yourself without a graphic artist, you can make last minute changes, you can reuse it as a template for other task orders or a starting point for another proposal.
Sometimes C work is ok.
If bid is pass/fail followed by low price BE COMPLIANT Pretty , fancy, clever doesn’t get you more points.
That was a hard less for me.

## Slide 19: Case Study: Color Team Review
Don’t go pens down on the document
Use a scorecard
Reduce the work it takes to make comments
Reduce the amount of work it takes to resolve comments
Notes: You must have a content review with the Leadership and those who have to execute the solution.
BUT THEY FON”T HAVE TO WAIT…. Always see the real document. USE THE LIVE Master working file.
But for really short turn jobs or small teams. USE THE OFFICE 365 collaborative environment.
  Don’t go pens down on the document-
  Don’t make a copy and rename it.
  Takes too long and prevents you from continuie to improve the document.
REPORT CARD.. And comments in the document. To force them to give you an evaluator’s view.

## Slide 20: Case Study: Standardization and Quality
Reuse material - Mobilization
Pre-populated Templates
Use Mad Libs
Notes: Keep reuse material that is approved by the process owners in your organization… Whether it is a few topics or 100, you . HOW DOES THE COMPANY DO BUSINESSS?
MADLIBS
Instead they want to know your transition plan for retaining existing personnel, recruiting new people, guaranteeing that they are qualified. , how do you maintain quality of services, and deliver on time. T
he USG is buying your management and processes. Those should be standard and modified for the particular RFP and customer
Open Chapter 5 Mobilization -
Task Orders – we had formula. We anticipated 5-6 to come out all at once and bringing in Proposal Managers who had not
If

## Slide 21: Adapting Tools
Leverage Excel Spreadsheets for Efficiency
SharePoint for Collaboration
Teams for Communication
Notes: Oh My Gosh…. I love all the tools. If I had all the money I’d buy all that stuff out there.
Podcast LOOPIO 75 props per year use the tools you have
Technology Recommend 10 out of 10 but not everyone has the tools.
Nearly every company in the federal space for sure has Microsoft Office 365. EXPLOIT that first. I am not a superuser. But I have some tools I’ve used.

## Slide 22: Excel – Walkthrough
All information in one Place
Email if you want to do a demo on TEAMS

## Slide 23: SharePoint
Use Document Libraries to Organize Ahead of Time
Notes: Proposal Structure

## Slide 24: Teams
Communicate
  Call or Chat real time
  Everyone is seeing or hearing – best recreation of a war room
Calendar – Dynamic rather than static
Notes: Team – go there and show a chat event and calendar
One drive and other software choices.
5 mins

## Slide 25: Questions & Answers
15 Mins

## Slide 26: Conclusion
Gtaylor@GwyneTaylorConsulting.com
817-219-2249
Notes: COMPLIANCE First and always
give you permission to modify processes as long as you always do the critical steps that lead to COMPLIANCE
- Recap of Key Adaptations
- Encouragement for Agile and Iterative Approaches
- Q&A Session
**Conclusion:**
By adapting and customizing Shipley processes, small organizations can successfully navigate the challenges of quick turnaround task orders, ensuring high-quality proposals that meet federal government requirements. This presentation aims to equip proposal managers with practical strategies to enhance their agility in the dynamic proposal environment.
Blank Excel file
Sharepoint deck with notes
Thanks so much. I’ll be here throughout the conference, stop me and we can chat about whatever you like.